Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 8 March 2026 |
| --- | --- |
| Team ID | Team 199 |
| Project Name | Insurance Fraud Detection Using Machine Learning |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a developer, I collect insurance claim datasets for fraud detection | 3 | High | Mridul |
| Sprint-1 | Data Preprocessing | USN-2 | Clean and preprocess the dataset by removing missing and duplicate values. | 3 | High | Piyush |
| Sprint-2 | Feature Engineering | USN-3 | Select important features affecting insurance fraud prediction. | 2 | Medium | Kuldeep |
| Sprint-2 | Model Development | USN-4 | Train machine learning models (Logistic Regression, Decision Tree, Random Forest). | 4 | High | Mridul |
| Sprint-3 | Model Evaluation | USN-5 | Evaluate models using accuracy, precision, recall and F1-score. | 3 | High | Pallavi |
| Sprint-3 | Hyperparameter Tuning | USN-6 | Improve model performance using hyperparameter tuning. | 2 | Medium | Piyush |
| Sprint-4 | Result Visualization | USN-7 | Create charts and confusion matrix for model performance. | 2 | Medium | Pallavi |
| Sprint-4 | Documentation & Report | USN-8 | Prepare final project report and presentation. | 3 | High | Kuldeep |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 7 Days | 02 Feb 2026 | 09 Feb 2026 | 10 | 09 Feb 2026 |
| Sprint-2 | 10 | 7 Days | 10 Feb 2026 | 17 Feb 2026 | 10 | 17 Feb 2026 |
| Sprint-3 | 10 | 7 Days | 18 Feb 2026 | 25 Feb 2026 | 10 | 25 Feb 2026 |
| Sprint-4 | 10 | 7 Days | 26 Feb 2026 | 08 Mar 2026 | 10 | 08 Mar 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per  iteration unit (story points per day)

Story Points              10

AV=      =             =   1.42

Sprint Duration           7

### * What this chart shows 📊

- Ideal Progress Line: Shows how work should decrease evenly from 40 story points (2 Feb 2026) to 0 (8 Mar 2026).

- Actual Progress Line: Shows the real progress based on your sprint plan:

  - Sprint-1 → 10 points completed

  - Sprint-2 → 10 points completed

  - Sprint-3 → 10 points completed

  - Sprint-4 → 10 points completed

Burndown Chart:

The burndown chart represents the remaining work in the project over time. The project started with 40 total story points on 2 February 2026. The ideal line shows the expected linear progress if the team completed work at a constant rate. The actual progress line represents the real work completed during each sprint. By 8 March 2026, all story points were completed, indicating that the project was successfully finished within the planned schedule.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts